Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS67101 |
| Project Name | Weather-Based Prediction of Wind Turbine Energy Output: A Next-Generation Approach to Renewable Energy Management |
| Maximum Marks |  |

Product Backlog, Sprint Schedule, and Estimation

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Integration & Environment Setup | USN-1 | As a system, I can fetch real-time weather data using OpenWeather API. | 5 | High | Polisetty Harish Bollepalli Manikanta Kasukurthi Akshitha Kannela Bhagyasree |
|  |  | USN-2 | As a developer, I can securely configure API keys using environment variables (.env). | 3 | High | Polisetty Harish Bollepalli Manikanta Kasukurthi Akshitha Kannela Bhagyasree |
|  |  | USN-3 | As a system, I can handle API errors and invalid city inputs gracefully. | 3 | Medium | Polisetty Harish Bollepalli Manikanta Kasukurthi Akshitha Kannela Bhagyasree |
| Sprint-2 | Machine Learning Prediction Engine | USN-4 | As a system, I can load the trained ML model (power_prediction.pkl). | 5 | High | Polisetty Harish Bollepalli Manikanta Kasukurthi Akshitha Kannela Bhagyasree |
|  |  | USN-5 | As a user, I can input wind speed and theoretical power for prediction. | 3 | High | Polisetty Harish Bollepalli Manikanta Kasukurthi Akshitha Kannela Bhagyasree |
|  |  | USN-6 | As a system, I can generate accurate wind energy predictions. | 5 | High | Polisetty Harish Bollepalli Manikanta Kasukurthi Akshitha Kannela Bhagyasree |
| Sprint-3 | Web Interface & User Interaction | USN-7 | As a user, I can view live weather data in the UI. | 3 | High | Polisetty Harish Bollepalli Manikanta Kasukurthi Akshitha Kannela Bhagyasree |
|  |  | USN-8 | As a user, I can see prediction results clearly displayed. | 3 | High | Polisetty Harish Bollepalli Manikanta Kasukurthi Akshitha Kannela Bhagyasree |
|  |  | USN-9 | As a system, I can maintain user inputs and outputs using sessions. | 3 | Medium | Polisetty Harish Bollepalli Manikanta Kasukurthi Akshitha Kannela Bhagyasree |
| Sprint-4 | Reliability, Validation & Enhancements | USN-10 | As a system, I can validate numeric inputs and prevent crashes. | 3 | High | Polisetty Harish Bollepalli Manikanta Kasukurthi Akshitha Kannela Bhagyasree |
|  |  | USN-11 | As a system, I can provide meaningful error messages. | 2 | Medium | Polisetty Harish Bollepalli Manikanta Kasukurthi Akshitha Kannela Bhagyasree |
|  |  | USN-12 | As a developer, I can prepare the system for cloud deployment & scaling. | 5 | Medium | Polisetty Harish Bollepalli Manikanta Kasukurthi Akshitha Kannela Bhagyasree |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 23 jan 2026 | 30 jan 2026 | 20 | 30 jan 2026 |
| Sprint-2 | 20 | 6 Days | 31 jan 2026 | 6 feb 2026 | 20 | 6 feb 2026 |
| Sprint-3 | 20 | 6 Days | 7 feb 2026 | 13 feb 2026 | 20 | 13 feb 2026 |
| Sprint-4 | 20 | 6 Days | 14 feb 2026 | 20 feb 2026 | 20 | 20 feb 2026 |